## Slide 1
A
ACCENTURE
Inventory Dashboard Modernization
Capabilities Presentation — Meridian Components RFP #MC-2026-0417 · April 2026

## Slide 2
THE SITUATION
A dashboard that mostly works. A team that can't fully rely on it.
· Reports module has known defects — unresolved since the previous vendor's contract ended
· No automated test coverage — IT has blocked changes as a result
· Tokyo warehouse staff work in English-only views
· Restocking capability was requested but never delivered
· Previous vendor's documentation was minimal — architecture is undocumented

## Slide 3
OUR UNDERSTANDING
What Meridian actually needs
Operations team
Needs a dashboard they can trust — fixed Reports, a working Restocking view, and screens their Tokyo colleagues can read.
IT team
Won't approve changes without test coverage. Unblocking IT unblocks everything else. R3 is the prerequisite.
Procurement
Needs a vendor who delivers on commitments, with predictable costs and milestone-based accountability.
The real ask
Restore confidence. Prove that outside vendors can be trusted to finish what they start.

## Slide 4
SCOPE OF WORK
Four required, three desired
REQUIRED
R1
Reports module remediation
R2
Restocking recommendations view
R3
Automated browser test coverage
R4
Architecture documentation
DESIRED
D1
UI modernization
D2
Internationalization (Tokyo priority)
D3
Dark mode

## Slide 5
TECHNICAL APPROACH — R1
Reports Module Remediation
· Start with a structured discovery audit — no issue log exists, so we identify defects before we fix them
· Known areas: filter wiring incomplete, Options API patterns inconsistent with the rest of the codebase
· Audit findings shared with Meridian operations team before remediation begins
· All defects identified in discovery are in scope — no surprises
· i18n gaps in Reports addressed here; remaining views covered under D2

## Slide 6
TECHNICAL APPROACH — R2
Restocking Recommendations
· New first-class view — consistent with existing navigation and layout patterns
· Uses data already in the system: stock levels, demand forecasts, historical purchase order costs
· Operator supplies a budget ceiling; system returns a prioritized purchase order list
· Output: item, suggested quantity, estimated unit cost, line total — ranked by demand urgency
· New backend endpoint — clean, follows existing API patterns

## Slide 7
TECHNICAL APPROACH — R3 & R4
Testing & Documentation
R3
Browser Testing
End-to-end Playwright tests covering inventory by warehouse, order filtering, and the Restocking view. Structured for IT sign-off. Tests ship alongside features — not at the end.
R4
Architecture Docs
Self-contained HTML diagram: Vue frontend → FastAPI backend → JSON data layer. All views mapped to API endpoints. Written for Meridian IT, produced at engagement start.

## Slide 8
TIMELINE
Six weeks, three phases
Weeks 1–2
Phase 1 Foundation
Architecture docs (R4) Reports audit Test infrastructure
Weeks 3–4
Phase 2 Remediation
Reports fixes (R1) Initial tests (R3) i18n gaps in Reports
Weeks 5–6
Phase 3 New Build
Restocking view (R2) Full test suite (R3) UI refresh + i18n
Post Wk 6
Stretch
Dark mode (D3) If elected at contract signature
Foundation first — every change made safely, IT can approve at each milestone.

## Slide 9
PRICING
Fixed-fee. No surprises.
R4 — Architecture documentation
$4,000
R1 — Reports module remediation
$12,000
R3 — Automated browser testing
$8,000
R2 — Restocking recommendations
$18,000
D1 + D2 — UI modernization & i18n
$11,000
Total (R1–R4, D1–D2)
$53,000

## Slide 10
WHY US
We finish what we start.
We audit before we fix
Discovery findings shared with your team before work begins. No hidden scope, no end-of-project surprises.
Tests ship with features
Every deliverable includes coverage. IT can review and approve at each milestone — not just at the end.
Documentation is a deliverable
Architecture docs written for your IT team. You won't need another vendor to explain what we built.
Milestone accountability
Fixed fee, phased payments. You pay for results at each milestone, not hours on a timesheet.

## Slide 11
A
ACCENTURE
Meridian's operations team deserves a dashboard they can trust.
That's what we're here to deliver.
Questions or to schedule a follow-up presentation
pawel.chmielewski@accenture.com